| UK Airspace Design Support Fund Completion Report. |
| --- |
|  | This Completion Report should be completed in accordance with the guidance in Chapter 3 of CAP 3231: UK Airspace Design Support Fund Application Process and Guidance available at: |  |  |  |
|  | www.caa.co.uk/cap3231 |  |  |  |
|  | Completed reports should be submitted to the CAA at the following address: |  |  |  |
|  | airspace.modernisation@caa.co.uk |  |  |  |
|  | Application Reference No: | UK_ADSF_##-## |  |  |
|  | Certification by Applicant |  |  |  |
|  | I certify that: - all the particulars hereon are correct and complete; - no funding or financial support has been received from other sources which duplicates any Grant Funding from the Support Fund; and - all costs comply with the UK Airspace Design Support Fund Rules and Eligibility Criteria. |  |  |  |
|  | and submit this Completion Report and any referenced supporting evidence to the CAA for Final Decision on any Grant Funding to be awarded |  |  |  |
|  | Name: |  |  |  |
|  | Signature: |  |  |  |
|  | Date: |  |  |  |

| Statement of Work Summary |  |  |  |
| --- | --- | --- | --- |
| SoW Activity | Planned Date(s) | Actual Date(s) | Summary of Achievements and Deliverables |
| Consultation response analysis & CRD production | 06/05/2026 - 03/06/2026 | 06/05/2026 - 28/06/2026 | 500 responses were received to the consultation, analysis conducted over 6 weeks and the CRD published (link) |

| Final Cost Report (ALL COSTS ARE EXCLUDING VAT) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SoW Line | Funded Activity / Deliverable | Claimed Costs | Actual Costs | Variance |  | Justification for Cost Variance | Delivery Date | Evidence |
| 1 | Consultation response analysis & CRD production | £55,000 | £57,000 | £2,000 | 3.64% | Overspend of £2,000 on contractor cost (+5 days @£400 PD) due to receiving 800 more consultation responses than anticipated | 31/12/26 | Invoice XXX |
| 2 |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |
| Total |  | £55,000 | £57,000 | £2,000 | 3.64% |